# Aura Workspace — Project Plan

# Overview

Aura Workspace is a premium, full-stack HR Workspace Hub built to replace fragmented internal HR tools with a centralized, visually engaging, and secure platform.

Project goals:

Real internal HR tool for the organization

Professional full-stack portfolio showcase

Responsive PWA accessible on desktop and mobile

Bilingual support: English and Arabic (RTL)

# Architecture Decisions

| Decision | Recommendation | Rationale |
| --- | --- | --- |
| Repo structure | Two repositories | aura-workspace for Next.js frontend, aura-core for Laravel backend. Different runtimes and deployment targets stay independent. |
| Bilingual strategy | English-first layout with RTL-ready logical properties | Build English UI first in Phase 1, but use Tailwind logical properties (ms-, me-, ps-, pe-, text-start) from day one so Arabic RTL is additive, not a rewrite. |
| First vertical slice | Today's attendance dashboard | Small enough to ship fast, big enough to prove the full stack end-to-end. |
| Auth (first slice) | Email/password via Laravel Breeze/Sanctum | Faster to implement than SSO. SSO can be swapped in during Phase 2 without breaking the architecture. |
| Compliance | Baked into every phase + final security audit | HR data in Saudi Arabia cannot be retrofitted safely. Every feature considers RBAC, encryption, audit logs, and data residency. |

# Repository Structure

## aura-workspace (Frontend)

apps/
  web/              → Next.js 14 App Router
packages/
  ui/               → Shared Tailwind + GSAP components
  config/           → ESLint, TypeScript, Tailwind presets

## aura-core (Backend)

app/
  Http/
    Controllers/Api/v1/
  Models/
  Services/         → Biometric integration service
  Policies/         → Authorization rules
database/
  migrations/
routes/
  api.php

# Tech Stack

| Layer | Choice |
| --- | --- |
| Frontend | Next.js 14 (App Router), React, TypeScript |
| Styling | Tailwind CSS with RTL-ready logical properties |
| Animations | GSAP + ScrollTrigger |
| State | React Server Components + Server Actions where possible |
| Backend | Laravel 11 + Sanctum |
| Database | PostgreSQL |
| Auth | Laravel Breeze (admin) + Sanctum tokens (API) |
| Deployment | Vercel (frontend), VPS with Laravel Forge (backend), Saudi region preferred |
| Biometric integration | Laravel service class wrapping the biometric API |

# Design System

| Token | Value | Usage |
| --- | --- | --- |
| --color-base | #0A0A0A | Primary dark background |
| --color-surface | rgba(255, 255, 255, 0.05) | Frosted glass surfaces |
| --color-surface-hover | rgba(255, 255, 255, 0.08) | Hover states on glass |
| --color-border | rgba(255, 255, 255, 0.1) | Subtle borders and dividers |
| --color-accent-primary | #F2A900 | Primary action buttons, key data highlights |
| --color-accent-secondary | #FC8310 | Secondary highlights, notifications, badges |
| --color-text-primary | #FFFFFF | Headings and primary text |
| --color-text-muted | #A1A1AA | Secondary and helper text |
| --color-success | #22C55E | Success states |
| --color-error | #EF4444 | Error states |

These values must be mapped directly into tailwind.config.ts as CSS variables during Phase 1 frontend setup.

# Phase Plan

## Phase 0 — Foundation

Create aura-workspace and aura-core repositories

Set up GitHub Projects board with tickets mapped to each phase

Define branch strategy, commit conventions, and CI skeleton

Decide on hosting region/provider for backend

Document API versioning strategy (/api/v1/...)

## Phase 1 — First Vertical Slice: Attendance Dashboard

Goal: An authenticated employee can log in and see today's attendance status.

### Backend (aura-core)

Set up Laravel project, Docker local setup, PostgreSQL

Migrations: users, departments, employees, attendance_logs

Models and relationships

Seeder for test employee + department

Biometric log sync service — Phase 1 starts with simple manual CSV import or basic scheduled pull to populate an agnostic attendance_logs table

API endpoint: GET /api/v1/attendance/today

Sanctum auth: login + token refresh

Policy: employees only see their own attendance

### Frontend (aura-workspace)

Next.js project setup with Tailwind + GSAP registry

English-first layout with RTL-ready logical properties (ms-, me-, ps-, pe-, text-start)

Lock design tokens into tailwind.config.ts (base, surface, accent, text colors)

Login page

Dashboard page with Bento grid layout

Fetch /api/v1/attendance/today from Laravel

GSAP entrance animations on data load

Error and loading states

Deploy both to staging

## Phase 2 — Employee Self-Service

Leave request workflow

Salary certificate request

Remote work request

Manager approval notifications

Profile page

## Phase 3 — HR Operations

Policy playbook pages

Interactive org chart

HR admin panel

Employee directory

## Phase 4 — Security, Compliance & PWA

Full RBAC review

Audit log review

PWA manifest and offline basics

NDMO/PDPL checklist verification

Arabic language integration and RTL stress-test (UI foundation already RTL-ready from Phase 1)

# Open Items Before Execution

1. GitHub verification — Verify that the repo Tariq-himself/aura-workspace exists and that the project board is correctly configured. Create new repos if needed.

2. Biometric system details — Gather API documentation, export format, or database access details for the existing biometric system. This determines how the sync service is built.

3. Hosting preference — Confirm preferred Saudi-region provider (AWS Riyadh, STC Cloud, Sahara Cloud, etc.) or choose based on Laravel deployment ease.

4. Team size / roles — Confirm whether this is a solo build or a team effort. This affects branch strategy and code review flow.

# Next Step

Execute Phase 0: set up repositories, project board, and development environment, then begin Phase 1 with the database schema.